# Privacy Advisor – PRD v3.0 (Finalized for MVP Build)

## 1. Overview

Privacy Advisor is a consumer-facing web app that lets users check the privacy and security posture of websites (MVP), and later apps and crypto wallets. It provides a clear score (0–100) with simple labels: Safe, Caution, High Risk.

## 2. Scope (MVP)

• Input: Website URL (apps + crypto postponed to later phases)
• Output: Score + explanation
• Risk Factors displayed:
   1. Trackers Found (list key trackers)
   2. SSL/HTTPS status
   3. Data Sharing (Minimal / Moderate / High with context)
   4. Wallet Risk (shown only if relevant)

## 3. Scoring Framework

• Safe (Green, 70–100): Low trackers, valid SSL, minimal data-sharing
• Caution (Yellow, 40–69): Multiple trackers, weak SSL, moderate data-sharing
• High Risk (Red, 0–39): Expired/invalid SSL, many trackers, high data-sharing, scam flagged

## 4. UX (Finalized from Approved Mockups)

Screens refined and approved for MVP build:

Scan Result Screen – Score ring with SAFE label, risk factors, and footer actions.

Scanning in Progress – Progress ring with animated checklist and trust legends.

Landing Page – Headline, input box, sample scan preview, footer with Data Sources.

Comparison Screen – Side-by-side site scores with reasons and icons.

## 5. Non-Functional Requirements

• Response Time: <3s scan result
• Transparency: Data sources always shown
• Privacy: No logs stored unless user opts-in
• Accessibility: Colors + icons for clarity

## 6. Risks & Mitigation

• False positives/negatives → Validated scoring dataset
• Legal issues → Disclaimer: 'Automated advisory only, based on open-source data.'
• Credibility → Transparent scoring methodology page

## 7. Timeline

• Sprint 1 → Core Scoring Engine + UI skeleton
• Sprint 2 → UX polish, trust layer, comparison feature
• Beta Release → After Sprint 2

## 8. Phased Implementation Roadmap

### Phase 0 – Foundation (Week 0–1)

- Finalize PRD v3.0 ✅
- Approve UX/UI ✅
- Setup infra (Coolify + Hetzner baseline)
- Define data ingestion pipelines (EasyPrivacy, DuckDuckGo Tracker Radar, WhoTracks.me)

### Phase 1 – MVP (Websites Only) [~6 Weeks]

Goal: Deliver fast, simple web scanner for website URLs only.
- Input: URL
- Output: Score + Risk Factors (Trackers, SSL, Data Sharing)
- UX:
   • Landing page + scan flow
   • Progress with checklist
   • Result screen (score + reasons)
   • Comparison view
- Deliverable: Public Beta (Web)

### Phase 1.5 – Crypto Extension (Websites + dApps/Wallets) [+4 Weeks]

Goal: Add crypto/Web3 trust scanning.
- dApp/wallet contract verification via Solscan/Etherscan
- Rugpull DB integrations (TokenSniffer, RugDoc)
- Scoring extended with Web3-specific risks (liquidity lock, honeypot flags)
- UX: show Wallet Risk section in results
- Deliverable: Beta with Web + Crypto

### Phase 2 – Mobile Apps [~6–8 Weeks]

Goal: Expand beyond websites → Android/iOS apps.
- Integrate with App Store + Play Store APIs
- Parse app permissions → score vs baseline
- Show privacy policies (if available)
- Deliverable: Multi-platform scanning (Web + Apps + Crypto)

### Phase 3 – Browser Extension [~8 Weeks]

Goal: Real-time, inline scanning.
- Extension auto-checks site privacy risk
- Pop-up UI: score + quick explanation
- Pro Tier: alerts when site classification changes
- Deliverable: Privacy Advisor Extension (Chrome, Firefox, Brave, Edge)

### Phase 4 – Pro Tier & Monetization [~6 Weeks]

Goal: Convert into SaaS revenue.
- Free tier: 3 scans/day
- Pro tier: Unlimited scans, history, alerts, deeper insights
- Payment: $3–5/mo or token-gated (align with $PRICKO ecosystem)
- Deliverable: Monetized SaaS product

### Phase 5 – Full Ecosystem Integration [~3 Months+]

Goal: Integrate Privacy Advisor with Pricko ecosystem.
- Integrate with Pricko Radar (in-house tracker DB)
- Connect with Pricko Guard extension and Pricko Browser long-term
- Potential API for third-party developers (B2B opportunities)